### Project Brief: Development of Integrated Portal System

Project Overview:
The goal of this project is to develop a fully integrated, three-portal system to manage the entire workflow from customer quote requests to manufacturing and final delivery. The system will consist of a Customer Portal, a Vendor Portal, and an Admin Portal, each designed to streamline a specific part of the business process.

The core functionality will allow customers to submit requests for quotes (RFQs), enable internal staff to manage these requests and farm them out to manufacturers, and allow manufacturers to submit their quotes back to us.

### Portal Definitions and Naming Conventions

For clarity and adherence to industry standards, the three portals will be named and defined as follows:

- Customer Portal: This is the client-facing interface. Customers will use this portal to upload CAD files, submit project documents for RFQs, and receive their final quotes.

- Vendor Portal: This portal is for our manufacturing partners. They will use it to receive RFQs, review project files, and submit their quotes. This should also be referred to as the "Supplier Portal."

- Admin Portal: This is the internal management hub. Our team will use this portal to oversee the entire process, from receiving customer requests to managing vendor quotes and creating the final customer quote.

### Detailed Process Flow and Development Requirements

The following is a step-by-step workflow that needs to be implemented across the three portals.

Step 1: Customer Submits Request for Quote (RFQ)

- Portal: Customer Portal

- Action: The customer uploads CAD files and any relevant project documents.

- Key Features:

  - A secure and intuitive file upload interface.

  - Implement file type validation to ensure correct formats are submitted (e.g., .step, .dwg, .pdf).

  - Upon successful submission, the system must automatically send a confirmation email to the customer, including a unique tracking number for their request.

Step 2: Internal Team Receives and Reviews RFQ

- Portal: Admin Portal

- Action: The customer's submission automatically appears as a new RFQ in the Admin Portal.

- Key Features:

  - A dashboard notification system to alert our team of new RFQs.

  - The ability to easily view, download, and review all customer-submitted files.

  - Crucial: A built-in feature to redact or anonymize sensitive customer information from the documents before they are sent to vendors.

Step 3: Internal Team Distributes RFQ to Manufacturers

- Portal: Admin Portal

- Action: Our team uploads the redacted/anonymized project files to the Vendor Portal to solicit quotes.

- Key Features:

  - Functionality to select specific manufacturers or groups of manufacturers to receive the RFQ.

  - The system must automatically notify the selected vendors via email that a new RFQ is available.

  - Ability to set a clear deadline for quote submissions.

Step 4: Manufacturers Submit Their Quotes

- Portal: Vendor Portal

- Action: Manufacturers review the RFQ and upload their quotes.

- Key Features:

  - A standardized quote submission form to ensure we receive consistent data (e.g., price, lead time, material costs, shipping details).

  - The system must send an automated submission confirmation to the vendor.

Step 5: Internal Team Reviews Vendor Quotes and Creates Final Quote

- Portal: Admin Portal

- Action: All submitted vendor quotes automatically populate in the Admin Portal, linked to the original customer RFQ.

- Key Features:

  - A consolidated view or dashboard that allows for easy comparison of all quotes received for a single RFQ.

  - A tool or feature to assist in creating the final "Smart Flex Group Quote." This should allow our team to select line items, add margins, and generate a final PDF quote.

Step 6: Final Quote is Delivered to the Customer

- Portal: Customer Portal

- Action: Our team uploads the final generated quote to the customer's account.

- Key Features:

  - The system must automatically notify the customer via email that their quote is ready for review.

  - The customer must be able to view the quote and have clear options to "Accept" or "Decline" it.

  - The system should be prepared for future integration of next steps, such as payment processing or project kickoff, upon quote acceptance.

See Chart Below…